Project Planning Phase
Project Planning Template

| Date | 22 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6409 |
| Project Name | ServiceNow Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 4 Marks |

Team Leader: Durgesh N | Team Members: Rakesh Kumar N, Rajarithick P

## Project Goal

Complete and document the ServiceNow Script-Controlled ACL project using the college phase templates.

| Task | Description | Status | Evidence |
| --- | --- | --- | --- |
| Table and fields | Create u_institution_details and required fields | Completed per screenshots | Table/columns screenshots |
| Roles | Create bb1, bb2, bb3, bb4 | Completed per screenshots | Roles screenshot |
| ACL configuration | Create Read/Create/Write/Delete ACL entries | Entries visible per screenshots | ACL list screenshot |
| Read condition | Confirm Branch is EEE condition is saved | Needs verification | Read ACL screenshot |
| ACL tests | Run positive and negative tests for all operations | Pending | Test screenshots and CSV |
| Final report | Fill official final report template with evidence | Pending | Final report DOCX/PDF |
| Demo | Record and share project walkthrough | Pending | Demo link |

## Risks and Mitigation

Risk: a role is assigned incorrectly. Mitigation: inspect user role assignments before each test.

Risk: other table or field ACLs affect results. Mitigation: inspect effective access and record observed behavior.

Risk: screenshots are missing. Mitigation: capture each configuration and actual test result.

Risk: untested behavior is reported as working. Mitigation: keep status Pending until the test is executed.